# Executive Summary - Sensible

Sunday 29th August – Sunday 5th August.

This week, we completed the splash screen for iOS and Android, made some initial logo designs, implemented a new sensor, worked on our audit reflection, fixed some bugs and worked on our practices in code.


**Rundown of the changes completed:**

* Splash screen for iOS and Android
* Audit reflection
* Best practices code audit
* Logo mock-ups
* Fix recording logic bug
* Work on mic output file
* Fix disappearing recording issue
* Worked on custom packages
* Implemented Magnetometer

**To be completed next week:**

* Add logo in to application
* Refactor async issues
* Do research on text-to-shader technology for graphing
* Work on iOS native versions of custom modules
* Sign up for developer accounts to get app published
* Get GPS data sensor
* Export all files individually option

**Burndown Chart**

****