# Executive Summary - Sensible

Sunday 1st August - Sunday 8th August.

This week, we have started getting back into our project by fixing some minor problems from last semester, and creating all the necessary documentation for the following semester. Additionally, we are preparing for Wednesday’s audit.

**Rundown of the changes completed:**

* Fixed some bugs with the old apk version (The version of the app currently available for testing)
* Created SoW in collaboration with clients, ready for signing
* Testing on IOS to make sure it behaves the same as Android
* Team Charter, Communication Document, and Best Practices document complete and to be shown at audit
* Created audit slides, plan and content

**To be completed next week:**

* Custom modules for saving and graphing
* More documentation for the upcoming semester
* Preparation for user testing
* Start implementing/preparing for implementing the remaining sensors

**Burndown Chart**

