# Executive Summary - Sensible

Sunday 3rd October – Sunday 10th October.

This week, we’ve finalised all our minor fixes, and we are waiting for one last round of client feedback before publishing the app.

**Rundown of the changes completed:**

- Export specific files implemented

- Promotional video complete

- Delete button implemented

- UI reflects recording indicators

- Default sample rates (with max/min) added

- Metadata included for export files

- Handover documentation started

- Labels now reflect colour of graph when active

- Title of recordings now editable

- Rotation disabled

- Added notes for users about graphed and non-graphed sensors

- Placeholder text in main screen if no recordings are found

- Help button implemented to link to a tutorial video if users need help

- Fixed bug with selecting 0 recordings

- Completed and summarised user testing

- Enacted on user testing feedback (some of the UI changes above)

- Some minor UI fixes

- Produced APK and IPA ready for upload to app store

- Added user feedback if sensor doesn’t exist/is disabled instead of crashing


**To be completed next week:**

- Publish iOS app

- Publish Android app

- Get and implement client feedback

**Burndown Chart**

****