# Executive Summary - Sensible

Sunday 8th August - Sunday 15th August.

This week, we reflected on our audit, have made significant progress into the custom modules for our project, and have started preparing the relevant documentation for our user testing, and other auxiliary documentation. Additionally, we have defined the two remaining sensors we will be implementing.


**Rundown of the changes completed:**

* Created and delivered on Audit.
* Created audit reflection.
* Created Best Practices document (central document for what should be done by the team).
* Fixed some issues with keyboard interaction on the UI.
* Team charter/Communication document complete.
* Worked out structure needed for project custom modules.
* Created user testing plans

**To be completed next week:**

* Ethics application
* User survey for testing
* Fixing camera output
* Start working on new sensors
* Complete + Implement custom modules

**Burndown Chart**

****