# Executive Summary - Sensible

Sunday 12th September – Sunday 19th September.

This week we made changes to our ethics application based on feedback from the ethics office, created images so all our sensors can be identified and worked on deleting data from our application.

**Rundown of the changes completed:**

- Liaised with the ANU Planning and Performance Measurement Division to gain advice on our ethics application

- Worked on both the iOS and android versions of the app to get them ready for the App Stores

- Began implementing exporting and cancelling functionality for recordings

- Tested the application on a real phone (rather than an emulator)

- Finalised the sensor testing report

**To be completed next week:**

- Submit revised ethics application

- Implement functionality for exporting specific files

- Get an alpha version of the app onto app stores


- Set up functionality for the cancel button

- Finish adding delete functionality for recordings

- Create saving module for iOS

- Implement variable input rate

**Burndown Chart**

****