# Executive Summary - Sensible

Sunday 15th August - Sunday 22th August.

This week, we did some testing on our sensors, made all our survey info, submitted the ethics application and applied the camera output. We’ve also been working on the custom modules.


**Rundown of the changes completed:**

* Sensor testing complete
* Survey complete
* Ethics application complete
* Camera output working
* Some work on custom modules done

**To be completed next week:**

* Camera toggle
* Audit preparation
* Custom modules implemented
* Fix minor user interface bugs
* Start implementing new sensors

**Burndown Chart**

****