# Executive Summary - Sensible

Sunday 22th August - Sunday 29th August.

This week, we completed audit preparation, created new demo videos, worked on our new modules and have started implementing some of the new sensors.


**Rundown of the changes completed:**

* Sensor testing reviewed and results collated
* Camera toggle added
* Created new demo videos
* Audit preparation complete
* Some work on custom modules done
* New sensors starting to be worked on
* Splash screen added for android
* Sensor info option added to UI

**To be completed next week:**

* Splash screen for iOS
* Audit reflection
* Best practices code audit
* Logo mock-ups
* Fix recording logic bug
* Work on mic output file
* Fix disappearing recording issue

**Burndown Chart**

****